# HydroSOS FloodGrid: Beginner's Guide & 8-Day Prototype Plan

## Project Overview

HydroSOS FloodGrid is an early warning system that helps predict and monitor potential floods and wildfires. Think of it as a "smart guardian" for your community that watches weather patterns and environmental conditions to warn people before disasters strike.

## Core Components

1. Sensor Network

- Temperature sensors

- Humidity sensors

- Water level sensors

- Soil moisture sensors

- Rain gauge

- Wind speed sensor

2. Processing Unit

- Microcontroller (Arduino/Raspberry Pi)

- Data processing module

- Alert system

3. Communication System

- WiFi/GSM module

- Alert notification system

- Mobile app interface

## 8-Day Prototype Schedule

### Day 1: Setup & Planning

- Morning: Gather basic components and tools

- Afternoon: Set up development environment

- Evening: Basic circuit testing

### Day 2: Sensor Integration

- Morning: Temperature & humidity sensor setup

- Afternoon: Water level sensor setup

- Evening: Initial sensor testing

### Day 3: Data Collection

- Morning: Write basic sensor reading code

- Afternoon: Set up data logging

- Evening: Test data collection

### Day 4: Processing Logic

- Morning: Develop basic prediction algorithms

- Afternoon: Implement threshold detection

- Evening: Test processing system

### Day 5: Alert System

- Morning: Set up communication module

- Afternoon: Develop alert mechanism

- Evening: Test notifications

### Day 6: Integration

- Morning: Combine all components

- Afternoon: System integration testing

- Evening: Debug and optimize

### Day 7: Mobile Interface

- Morning: Create basic mobile interface

- Afternoon: Connect app with system

- Evening: Test user interaction

### Day 8: Testing & Documentation

- Morning: Full system testing

- Afternoon: Bug fixes and improvements

- Evening: Document system and prepare demonstration

## Minimum Components for Prototype

1. Hardware:

- Arduino Uno/Raspberry Pi

- DHT11/DHT22 (temperature/humidity)

- Water level sensor

- Soil moisture sensor

- WiFi module (ESP8266)

- Breadboard and jumper wires

- Power supply

2. Software:

- Arduino IDE/Raspberry Pi OS

- Basic weather API integration

- Simple mobile app interface

- Data logging system

## Budget-Friendly Alternatives

- Use mobile phone sensors initially instead of dedicated sensors

- Utilize free weather APIs for additional data

- Use Blynk platform for quick mobile app development

- Start with fewer sensors and expand later

## Success Metrics for Prototype

1. Accurate sensor readings

2. Real-time data collection

3. Basic prediction capability

4. Functional alert system

5. Simple user interface